|  |  |  |
| --- | --- | --- |
| **General** | | |
| **Project name** | Toilet Usage Monitor | |
| **Supervisor** | Hago & Windesheim | |
| **Date** | 17 november 2017 | |
| **Team members** | **Hours worked this week** | **Total hours worked** |
| Eldin Zenderink | 19 | 19 |
| Michiel van Dalfsen | 19 | 19 |
| Willem Fikkert | 19,5 | 19,5 |
|  |  |  |
|  |  |  |
| **Progress** | | |
| What did you do this week?  We ordered the initial testing hardware.  This week we finished the second version of the plan of approach, we also started with the functional design.  We had a meeting with network management. | | |
| What goes well?  We didn’t experience any issues with what we did this week, so everything. | | |
| What does not go well. What are (possible) solutions?  does not apply. | | |
| Activities for next week:  Finishing the functional design, we still have to describe the scope of the project.  Starting with technical design | | |
| Short reflection:  We tried to manage the work together by dividing it up, this way we could efficiently work together without either one of us doing nothing. This led to being done with what we planned for this week. We worked well together as a group and discussed a fair bit about what to do with the functional design, which improved the functional design quite a bit. Due to this everyone within the group knows what we are supposed to be making and can work together to reach the same goal. | | |