|  |  |  |
| --- | --- | --- |
| **General** | | |
| **Project name** | Toilet Usage Monitor | |
| **Supervisor** | Hago & Windesheim | |
| **Date** | 28 november 2017 | |
| **Team members** | **Hours worked this week** | **Total hours worked** |
| Eldin Zenderink | 16,5 | 35.5 |
| Michiel van Dalfsen | 17 | 36 |
| Willem Fikkert | 17,5 | 37 |
|  |  |  |
|  |  |  |
| **Progress** | | |
| What did you do this week?  This week we finished the first version of both the functional design and the technical design.  Also we had a workshop of PICOTCP and about ethics. | | |
| What goes well?  With the documentation we didn’t experience any issues. | | |
| What does not go well. What are (possible) solutions?  We are still waiting for arrival of the hardware. | | |
| Activities for next week:  If we receive feedback we have to apply that to our functional and technical design. If the hardware arrives this week we can make a start with programming. | | |
| Short reflection:  We tried to manage the work together by dividing it up, this way we could efficiently work together without either one of us doing nothing. This led to being done with what we planned for this week. We worked well together as a group and discussed a fair bit about what to do with the technical design, which improved the technical design quite a bit. Due to this everyone within the group knows what we are supposed to be making and can work together to reach the same goal. | | |